## Slide 1: CUSTOMER CARE REGISTRY
PROJECT PLANNING

## Slide 2: TEAM DETAILS:
Team No College Name Department
: PNT2022TMID10783
: IFET College of Engineering
: Electronic and Communication Engineering
TEAM MEMBERS:
R. SHAFFERIYASUDHEEN
S. SHARMA
GORLA PENCHALA NARASIMHA
SRI VENKATESH.K

## Slide 3: PROJECT PLANNING(4 MARKS)
SPRINT | FUNCTIONAL REQUIREMENT (EPIC) | USER STORY NUMBER | USER STORY/TASK | STORY POINTS | PRIORITY | TEAM MEMBERS
Sprint-1 | User Panel | USN-1 | The user website to display the service available in the customer service | 20 | High | SHARMA S SHAFFERIYASUDHEEN R GORLA PENCHALA NARASIMHA SRI VENKATESH K
Sprint-2 | Admin panel | USN-2 | To job of admin to regularly check the database and track all the things in the database | 20 | High | SHARMA S SHAFFERIYASUDHEEN R GORLA PENCHALA NARASIMHA
Sprint-3 | Chat Bot | USN-3 | The customer can easily talk with the chatbot to know to the service and telecommunications | 20 | High | SHARMA S SHAFFERIYASUDHEEN R
Sprint-4 | final delivery | USN-4 | Container of applications using docker Kubernetes and deployment the application. Create the documentation and final submit the application | 20 | High | SHARMA S SHAFFERIYASUDHEEN R GORLA PENCHALA NARASIMHA

## Slide 4
SPRINT | TOTAL STORY POINTS | DURATION | SPRINT START DATE | SPRINT END DATE (PLANNED) | STORY POINTS COMPLETED (AS ON PLANNED END DATE) | SPRINT RELEASE DATE (ACTUAL)
Sprint-1 | 20 | 6 Days | 22 Oct 2022 | 27 Oct 2022 |  | 29 Oct 2022
Sprint-2 | 20 | 6 Days | 1 Nov 2022 | 06 Nov 2022 |  | 05 Nov 2022
Sprint-3 | 20 | 6 Days | 10 Nov 2022 | 14 Nov 2022 |  | 12 Nov 2022
Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 12 Nov 2022 |  | 19 Nov 2022
Velocity
Lets calculate the team average velocity – The average velocity ( AV ) per iteration
AV = Sprit duration / Velocity = 20/10 = 2
PROJECT TRACKER, VELOCITY

## Slide 5: Thank You!